| Timestamp (UTC) | Task | Subtask | Description | Files | Status |
| --- | --- | --- | --- | --- | --- |
| 2026-09-01 11:10:20 | 1.1 | 1.1.1 | Add react-router-dom@7 to package.json and install | frontend/package.json | ✅ |
| 2026-09-01 11:11:27 | 1.1 | 1.1.2 | Delete v0.2 single-page files (auth/, dashboard/, hooks/, api/, App.css, assets/) | src/auth/*, src/dashboard/*, src/hooks/*, src/api/*, src/assets/*, src/App.css | ✅ |
| 2026-09-01 11:11:30 | 1.1 | 1.1.3 | Clean up Vite-template leftovers (icons.svg, main.tsx, index.html title) | frontend/public/icons.svg, frontend/src/main.tsx, frontend/index.html | ✅ |
| 2026-09-01 11:15:40 | 1.2 | 1.2.1 | Create mock store with seed users/engines (no plaintext passwords; convention <username>123) | frontend/src/api/mock/store.ts | ✅ |
| 2026-09-01 11:15:44 | 1.2 | 1.2.2 | Create mock fetch router covering all v0.3 endpoints (auth, engines, users, audit-log) | frontend/src/api/mock/router.ts | ✅ |
| 2026-09-01 11:15:48 | 1.2 | 1.2.3 | Wire api/client.ts to delegate to mock when VITE_USE_MOCK !== 'false'; default mock mode on | frontend/src/api/client.ts, frontend/.env.development | ✅ |
| 2026-09-01 11:15:53 | 1.3 | 1.3.1 | Create api/client.ts: fetch wrapper, Authorization Bearer, 401 dispatch, error envelope unwrap | frontend/src/api/client.ts | ✅ |
| 2026-09-01 11:15:57 | 1.3 | 1.3.2 | Create api/types.ts: TypeScript mirrors of all v0.3 DTOs (UserResponse, EngineResponse, AuditLog, etc.) | frontend/src/api/types.ts | ✅ |
| 2026-09-01 11:16:02 | 1.3 | 1.3.3 | Add per-resource client functions: authApi, enginesApi, usersApi, auditApi (all go through request()) | frontend/src/api/client.ts | ✅ |
| 2026-09-01 11:17:05 | 1.4 | 1.4.1 | Create AuthContext with v0.3 shape; mount probe via /me; 401 -> clear + redirect | frontend/src/auth/AuthContext.tsx | ✅ |
| 2026-09-01 11:17:08 | 1.4 | 1.4.2 | Wire AuthContext.login(username, password): POST /api/auth/login, store token, set user | frontend/src/auth/AuthContext.tsx | ✅ |
| 2026-09-01 11:17:11 | 1.4 | 1.4.3 | Wire AuthContext.logout(): best-effort /logout, clear token, clear user | frontend/src/auth/AuthContext.tsx | ✅ |
| 2026-09-01 11:17:14 | 1.4 | 1.4.4 | Wire AuthContext.changePassword(): POST /api/auth/change-password, replace token, clear mustChangePassword | frontend/src/auth/AuthContext.tsx | ✅ |
| 2026-09-01 11:17:17 | 1.4 | 1.4.5 | Create useAuth hook (split out for react-refresh/only-export-components lint rule) | frontend/src/auth/useAuth.ts | ✅ |
| 2026-09-01 11:29:43 | 1.5 | 1.5.1 | Install router in App.tsx: 7 routes; AuthProvider; lazy /admin; RequireAuth, MustChangePasswordGuard, AdminGuard; UnauthorizedBridge | frontend/src/App.tsx | ✅ |
| 2026-09-01 11:29:51 | 1.5 | 1.5.2 | Create AppShell: top bar with brand, nav (Dashboard/Logs/Admin hidden for USER), role badge, logout; Outlet for page | frontend/src/components/AppShell.tsx | ✅ |
| 2026-09-01 11:29:56 | 1.5 | 1.5.3 | Create NotFound.tsx and Forbidden.tsx error pages with link back to /dashboard | frontend/src/pages/NotFound.tsx, frontend/src/pages/Forbidden.tsx | ✅ |
| 2026-09-01 11:29:58 | 1.5 | 1.5.4 | mustChangePassword route guard: while flag is true, /dashboard /logs /admin redirect to /change-password | frontend/src/App.tsx | ✅ |
| 2026-09-01 11:30:07 | 1.6 | 1.6.1 | Create Login page: username+password form, AuthContext.login, inline error display | frontend/src/pages/Login.tsx | ✅ |
| 2026-09-01 11:30:11 | 1.6 | 1.6.2 | Post-login redirect: /change-password if mustChangePassword=true else /dashboard (?next= for safe internal path) | frontend/src/pages/Login.tsx | ✅ |
| 2026-09-01 11:30:22 | 1.6 | 1.6.3 | Inline 'Invalid credentials' on 401, with no field-level enumeration | frontend/src/pages/Login.tsx | ✅ |
| 2026-09-01 11:30:33 | 1.7 | 1.7.1 | Create ChangePassword page: current/new/confirm form, client-side new==confirm check | frontend/src/pages/ChangePassword.tsx | ✅ |
| 2026-09-01 11:30:37 | 1.7 | 1.7.2 | Submit to AuthContext.changePassword; on success new JWT stored, redirect to /dashboard; 401/422 surface server message | frontend/src/pages/ChangePassword.tsx | ✅ |
| 2026-09-01 11:31:53 | 1.7 | 1.7.3 | Phase 1 complete: all 23 subtasks landed; build + lint green | SUBTASKS log.docx | ✅ |
| 2026-09-01 11:31:57 | 1.8 | 1.8.1 | npm run build clean (Admin chunk 0.61kB lazy, main 259kB); npm run lint clean; main bundle does NOT include Admin-specific code (UserForm/CreateUser/DeleteUser absent) | frontend/dist/assets/ | ✅ |
| 2026-09-01 11:31:59 | 1.8 | 1.8.2 | Manual smoke: verified via code review — all routes compile, mock router handles all 3 login paths (sysadmin/admin/user1), mustChangePassword guard, 401 redirect bridge | frontend/src/auth/AuthContext.tsx, frontend/src/App.tsx, frontend/src/api/mock/router.ts | ✅ |
| 2026-09-01 11:36:49 | 2.1 | 2.1.1 | Create useEngineLogsSocket: WS connect with JWT in Sec-WebSocket-Protocol; exp backoff 1s->30s; clean teardown; mock fallback via MockLogsSocket | frontend/src/hooks/useEngineLogsSocket.ts, frontend/src/api/mock/ws.ts | ✅ |
| 2026-09-01 11:36:52 | 2.1 | 2.1.2 | Create useEngineStatus: 5s polling, AbortController on unmount; refresh() to force an immediate fetch | frontend/src/hooks/useEngineStatus.ts | ✅ |
| 2026-09-01 11:49:34 | 2.2 | 2.2.1 | Create StatusPill component | frontend/src/components/StatusPill.tsx | ✅ |
| 2026-09-01 11:51:08 | 2.2 | 2.2.2 | Create EngineCard: name/code/status pill/last transition; role-gated Start/Stop; in-flight disabled | frontend/src/components/EngineCard.tsx | ✅ |
| 2026-09-01 11:51:13 | 2.2 | 2.2.3 | Create Dashboard: grid of EngineCards; assignedEngines filter; SYS_ADMIN + Add Engine | frontend/src/pages/Dashboard.tsx | ✅ |
| 2026-09-01 11:51:20 | 2.2 | 2.2.4 | Defense-in-depth: USER never sees engines outside assignedEngines | frontend/src/pages/Dashboard.tsx | ✅ |
| 2026-09-01 11:58:07 | 2.3 | 2.3.1 | Create AuditLogsTable: paginated table; raw-JSON toggle; Prev/Next controls | frontend/src/components/AuditLogsTable.tsx | ✅ |
| 2026-09-01 11:58:10 | 2.3 | 2.3.2 | Create EngineLogsTable: streaming list with auto-scroll-on-bottom; WS status badge | frontend/src/components/EngineLogsTable.tsx | ✅ |
| 2026-09-01 11:58:13 | 2.3 | 2.3.3 | Create Logs page: two filter dropdowns; USER hides 'System Audit Logs' from Source; URL query params drive filters | frontend/src/pages/Logs.tsx | ✅ |
| 2026-09-01 11:58:16 | 2.3 | 2.3.4 | WS resubscribe on engine change: useEngineLogsSocket takes engineCode prop; useEffect re-runs on URL change | frontend/src/pages/Logs.tsx, frontend/src/hooks/useEngineLogsSocket.ts | ✅ |
| 2026-09-01 11:58:19 | 2.3 | 2.3.5 | Query params for audit logs (actor, engine, from, to, page, size) wired to filter controls; URL updates on filter change | frontend/src/pages/Logs.tsx | ✅ |
| 2026-09-01 12:03:47 | 2.4 | 2.4.1 | Create Admin.tsx with Users + Engines tabs; lazy-imported for non-USER; AdminGuard at App level + defense redirect in component | frontend/src/pages/Admin.tsx | ✅ |
| 2026-09-01 12:03:49 | 2.4 | 2.4.2 | Users tab: table with username/role/assigned engines/[Edit]/[Delete]; row-action restrictions per caller's role | frontend/src/pages/Admin.tsx | ✅ |
| 2026-09-01 12:03:54 | 2.4 | 2.4.3 | Create UserForm: username/password (create only)/role/assignedEngines; role select constrained by caller's role | frontend/src/components/UserForm.tsx | ✅ |
| 2026-09-01 12:03:57 | 2.4 | 2.4.4 | Engines tab: SYS_ADMIN full, ADMIN read-only; [Edit SSH] / [Delete] buttons per role | frontend/src/pages/Admin.tsx | ✅ |
| 2026-09-01 12:04:00 | 2.4 | 2.4.5 | Create EngineForm: name/code/mode/server fields/password/scripts; used for both Add and Edit | frontend/src/components/EngineForm.tsx | ✅ |
| 2026-09-01 12:04:03 | 2.4 | 2.4.6 | Wire [Delete] actions: confirm dialogs; users hard delete with self-delete guard; engines soft delete | frontend/src/pages/Admin.tsx | ✅ |
| 2026-09-01 12:04:06 | 2.4 | 2.4.7 | serverPassword is NEVER pre-filled on Edit; the field is always blank, user must retype to change | frontend/src/components/EngineForm.tsx | ✅ |
| 2026-09-01 12:04:09 | 2.4 | 2.4.8 | Wire Dashboard '+ Add Engine' button to EngineForm modal for creation | frontend/src/pages/Dashboard.tsx, frontend/src/components/EngineForm.tsx | ✅ |
| 2026-09-01 12:33:35 | 2.5 | 2.5.1 | npm run build clean (50 modules, 280kB main + 10.5kB Admin chunk + 15kB CSS); npm run lint clean | frontend/dist/assets/ | ✅ |
| 2026-09-01 12:33:39 | 2.5 | 2.5.2 | Manual smoke: SYS_ADMIN sees Dashboard (BPL+PCL cards), Logs (audit+engine views), Admin (Users+Engines tabs); start/stop work; audit log paginates; engine form creates new engine | frontend/src/pages/*.tsx | ✅ |
| 2026-09-01 12:33:43 | 2.5 | 2.5.3 | Manual smoke: ADMIN sees Admin Panel; Engines tab is read-only (no Edit SSH/Delete); role select excludes ADMIN/SYS_ADMIN in UserForm | frontend/src/pages/Admin.tsx | ✅ |
| 2026-09-01 12:33:46 | 2.5 | 2.5.4 | Bundle check: USER bundle (index-*.js) does NOT contain UserForm (verified via grep); Admin chunk (Admin-*.js, 10.5kB lazy) only loads when route is visited | frontend/dist/assets/ | ✅ |
| 2026-09-01 12:33:50 | 2.5 | 2.5.5 | Phase 2 complete: 16 subtasks landed; full v0.3 frontend demoable against mock; ready to wire real backend or add screenshots | SUBTASKS log.docx | ✅ |
| 2026-09-01 16:30:12 | API | API.1 | Write API.md: canonical v0.3 backend implementation contract (17 REST + 1 WS; matches SPEC §4 and frontend types) | API.md | ✅ |
| 2026-09-01 16:53:32 | 14 | 14.1 | Update build.gradle with v0.3 deps (data-jpa, websocket, validation, flyway, jjwt, jasypt, sshd, testcontainers) | backend/build.gradle | ✅ |
| 2026-09-01 17:01:07 | 14 | 14.2 | Create V1__init.sql users table (UUID PK, must_change_password, unique username, idx_users_username_lower) | backend/src/main/resources/db/migration/V1__init.sql | ✅ |
| 2026-09-01 17:01:11 | 14 | 14.3 | Create V1__init.sql engines table (code unique among non-deleted via partial idx; server_password column; mode/status checks) | backend/src/main/resources/db/migration/V1__init.sql | ✅ |
| 2026-09-01 17:01:15 | 14 | 14.4 | Create V1__init.sql audit_log table (jsonb details, idx on timestamp/actor_username/target_engine_code) | backend/src/main/resources/db/migration/V1__init.sql | ✅ |
| 2026-09-01 17:01:17 | 14 | 14.5 | Create V1__init.sql user_engine_access join table (composite PK, idx on engine_id) | backend/src/main/resources/db/migration/V1__init.sql | ✅ |
| 2026-09-01 17:01:20 | 14 | 14.6 | Create User JPA entity (UUID PK, @Version, roleType enum, mustChangePassword, assignedEngines LAZY @ManyToMany, no @Data, package-private passwordHash accessors) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/User.java | ✅ |
| 2026-09-01 17:01:24 | 14 | 14.7 | Create Engine JPA entity (UUID PK, @Version, EngineMode/EngineStatus enums, serverPassword package-private, soft delete deletedAt, assignedUsers inverse LAZY) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineEntity.java | ✅ |
| 2026-09-01 17:01:27 | 14 | 14.8 | Create AuditLog JPA entity (insert-only, no @Version, jsonb details via SqlTypes.JSON, immutable after persist) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/AuditLog.java | ✅ |
| 2026-09-01 17:01:32 | 14b | 14b.1 | Add mustChangePassword to User (Column nullable=false, default true via @PrePersist) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/User.java | ✅ |
| 2026-09-01 17:01:35 | 14b | 14b.2 | User.mustChangePassword defaults to true; set to false in change-password service path (#15) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/User.java | ✅ |
| 2026-09-01 17:01:38 | 14b | 14b.3 | Add must_change_password BOOLEAN NOT NULL DEFAULT TRUE column to V1__init.sql users table | backend/src/main/resources/db/migration/V1__init.sql | ✅ |
| 2026-09-01 17:42:17 | 15 | 15.1 | Create UserRepository with findByUsernameIgnoreCase | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/UserRepository.java | ✅ |
| 2026-09-01 17:42:20 | 15 | 15.2 | Create EngineRepository with findByCodeAndDeletedAtIsNull | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineRepository.java | ✅ |
| 2026-09-01 17:42:23 | 15 | 15.3 | Create AuditLogRepository with filter-by-actor/action/date queries | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/AuditLogRepository.java | ✅ |
| 2026-09-01 17:42:26 | 15 | 15.4 | Create JasyptConfig: StringEncryptor bean from JASYPT_ENCRYPTOR_PASSWORD env var (or dev fallback) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/config/JasyptConfig.java | ✅ |
| 2026-09-01 17:42:29 | 15 | 15.5 | Create CorsConfig (dev origin + allowCredentials) and JacksonConfig (handled by Spring Boot autoconfig) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/config/CorsConfig.java | ✅ |
| 2026-09-01 17:42:32 | 15 | 15.6 | Create JwtService (sign/validate, claims sub/roles/mustChangePassword); uses tools.jackson.databind (Jackson 3.x) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/auth/JwtService.java | ✅ |
| 2026-09-01 17:42:36 | 15 | 15.7 | Create UserPrincipal (Spring UserDetails wrapping User; ROLE_ prefix on authorities) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/auth/UserPrincipal.java | ✅ |
| 2026-09-01 17:42:39 | 15 | 15.8 | Create JwtAuthFilter parse step: extract Bearer token; JwtException on parse means continue (no body) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/auth/JwtAuthFilter.java | ✅ |
| 2026-09-01 17:42:43 | 15 | 15.9 | JwtAuthFilter authenticate step: load User, build UserPrincipal, populate SecurityContext | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/auth/JwtAuthFilter.java | ✅ |
| 2026-09-01 17:42:45 | 15 | 15.10 | Create SecurityConfig: filter chain with JWT; @EnableMethodSecurity; auth entry point + access denied handler emit error envelope | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/config/SecurityConfig.java | ✅ |
| 2026-09-01 17:42:49 | 15 | 15.11 | Create AuthController with POST /api/auth/login, /logout, GET /me | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/auth/AuthController.java | ✅ |
| 2026-09-01 17:42:53 | 15 | 15.12 | Create POST /api/auth/change-password endpoint (PasswordStrength validator; AuthService writes CHANGE_PASSWORD audit) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/auth/AuthController.java, AuthService.java, ChangePasswordRequest.java, validation/PasswordStrength.java | ✅ |
| 2026-09-01 17:42:55 | 15 | 15.13 | Create AuthenticationSuccessListener and AuthenticationFailureListener for LOGIN_SUCCESS/LOGIN_FAIL audit rows | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/AuthenticationSuccessListener.java, AuthenticationFailureListener.java | ✅ |
| 2026-09-01 17:42:58 | 15 | 15.14 | Dev seed: DevDataInitializer seeds 4 users + 2 engines on @Profile('dev') | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/config/DevDataInitializer.java | ✅ |
| 2026-09-01 18:40:06 | 16 | 16.1 | Create AuditAction enum with 12 values (CREATE_USER, DELETE_USER, UPDATE_USER_ROLES, CREATE_ENGINE, DELETE_ENGINE, UPDATE_ENGINE_SSH, START_ENGINE, STOP_ENGINE, LOGIN_SUCCESS, LOGIN_FAIL, LOGOUT, CHANGE_PASSWORD) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/AuditAction.java | ✅ |
| 2026-09-01 18:40:13 | 16 | 16.3 | Create AuditAspect (AOP): extract actor, resolve target engine from URI, write row on success AND exception; truncate details at 2KB | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/AuditAspect.java | ✅ |
| 2026-09-01 18:41:24 | 16 | 16.4 | Create DTOs: CreateUserRequest, UpdateUserRolesRequest, UserResponse (no passwordHash) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/dto/*.java | ✅ |
| 2026-09-01 18:50:40 | 16 | 16.5 | UserService: BCrypt hash, mustChangePassword=true on create, self-delete guard, last-SYS_ADMIN guard, ADMIN role-checked, USER 403 | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/UserService.java | ✅ |
| 2026-09-01 18:50:53 | 16 | 16.6 | UserController GET /api/users (SYS_ADMIN + ADMIN) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/UserController.java | ✅ |
| 2026-09-01 18:50:56 | 16 | 16.7 | UserController POST /api/users (ADMIN can only create USER; SYS_ADMIN any) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/UserController.java | ✅ |
| 2026-09-01 18:51:00 | 16 | 16.8 | UserController DELETE /api/users/{id} (self-delete and last-SYS_ADMIN guards) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/UserController.java | ✅ |
| 2026-09-01 18:51:02 | 16 | 16.9 | UserController PATCH /api/users/{id}/roles (ADMIN can only change USER's assignments, not role) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/user/UserController.java | ✅ |
| 2026-09-01 18:51:16 | 16 | 16.2 | Create @Audited annotation (action, targetEngineFromPath, details SpEL) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/Audited.java | ✅ |
| 2026-09-01 18:53:48 | 17 | 17.1 | Create OrderEngineOperations interface (engineId, displayName, status, lastTransitionAt, start, stop, getLogs, currentMode) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/OrderEngineOperations.java | ✅ |
| 2026-09-01 18:53:50 | 17 | 17.2 | Create EngineStatus and EngineMode enums | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineStatus.java, EngineMode.java | ✅ |
| 2026-09-01 18:53:53 | 17 | 17.3 | Create 4 exceptions: EngineNotSupported (404), EngineUnreachable (502), EngineAuth (403), EngineScript (502 with exitCode+stderr) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineNotSupportedException.java, EngineUnreachableException.java, EngineAuthException.java, EngineScriptException.java | ✅ |
| 2026-09-01 18:53:56 | 17 | 17.4 | Create LogLine value type (timestamp, level, message) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/LogLine.java | ✅ |
| 2026-09-01 18:54:00 | 17 | 17.5 | Create MockEngineOperations (in-memory state machine; per-engine wrapper; @Scheduled heartbeat only while RUNNING; buffer cap 500) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/impl/MockEngineOperations.java | ✅ |
| 2026-09-01 18:54:02 | 17 | 17.6 | Create OrderEngineFactory (looks up by code via findByCodeAndDeletedAtIsNull, throws EngineNotSupportedException on miss) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/OrderEngineFactory.java | ✅ |
| 2026-09-01 18:54:05 | 17 | 17.7 | EngineService: CRUD with soft-delete cascade, PATCH ssh with field-level changes; emits EngineStatusChangedEvent (no listeners yet) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineService.java | ✅ |
| 2026-09-01 18:54:08 | 17 | 17.8 | EngineController: GET /api/engines, POST, DELETE, PATCH /{code}/ssh with @Audited and @PreAuthorize | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineController.java | ✅ |
| 2026-09-01 18:57:52 | 18 | 18.1 | Create ApiExceptionHandler: maps all 4xx/5xx to standard envelope; 500 catch-all has incident UUID | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/web/ApiExceptionHandler.java | ✅ |
| 2026-09-01 18:58:04 | 18 | 18.2 | Add GET /api/engines/{code}/status with @PreAuthorize and USER assignedEngines filter via EngineActionService | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineController.java, EngineActionService.java | ✅ |
| 2026-09-01 19:02:37 | 18 | 18.3 | Add POST /api/engines/{code}/start with @Audited(action=START_ENGINE, targetEngineFromPath=true) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineController.java | ✅ |
| 2026-09-01 19:07:45 | 18 | 18.4 | Add POST /api/engines/{code}/stop with @Audited(action=STOP_ENGINE, targetEngineFromPath=true) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineController.java | ✅ |
| 2026-09-01 19:07:48 | 18 | 18.5 | Add GET /api/engines/{code}/logs?limit=N with validation {50,100,200} and 400 on out-of-range | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/EngineController.java | ✅ |
| 2026-09-01 19:07:51 | 18 | 18.7 | EngineStatusChangedEvent: deferred to #19 (SshBackedEngine + LogTailerRegistry need the event); MOCK impl runs heartbeat on its own | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/impl/MockEngineOperations.java | ✅ |
| 2026-09-01 19:46:46 | 19 | 19.2 | Create SshBackedEngine.status() (uses getLogs as probe; one retry on connect fail) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/impl/SshBackedEngine.java | ✅ |
| 2026-09-01 19:46:50 | 19 | 19.3a | Create SshBackedEngine.start() with 30s bound; throws EngineScriptException(exitCode, stderr) on non-zero exit | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/impl/SshBackedEngine.java | ✅ |
| 2026-09-01 19:46:53 | 19 | 19.3b | Create SshBackedEngine.stop() with the same 30s bound; mirror of start | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/impl/SshBackedEngine.java | ✅ |
| 2026-09-01 19:47:03 | 19 | 19.4 | Create SshBackedEngine.getLogs(int) with 10s bound; returns last N lines via single tail -n N invocation | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/impl/SshBackedEngine.java | ✅ |
| 2026-09-01 19:47:27 | 19 | 19.5 | Create LogBuffer: per-engine deque, cap 500, oldest evicted on insert, thread-safe | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/LogBuffer.java | ✅ |
| 2026-09-01 19:47:31 | 19 | 19.6 | SSH channel reader loop: tailer uses SshClient + createExecChannel + stream loop; line-by-line push to LogBuffer | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/LogTailerRegistry.java | ✅ |
| 2026-09-01 19:47:34 | 19 | 19.7 | LogTailerRegistry: one tailer per RUNNING REAL engine; exp backoff reconnect capped 60s; 5 consecutive failures = give up | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/LogTailerRegistry.java | ✅ |
| 2026-09-01 19:47:49 | 19 | 19.1 | Create SshClientProvider: per-engine cached SshClient, idle-evicted at 5m via daemon scheduler, @PreDestroy cleanup | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/SshClientProvider.java | ✅ |
| 2026-09-01 19:53:56 | 20 | 20.1 | WebSocketConfigurer: register /api/engines/*/logs/stream handler; @EnableWebSocket | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/ws/WebSocketConfig.java | ✅ |
| 2026-09-01 19:54:00 | 20 | 20.2 | WebSocketSessionRegistry: per-engine set of sessions; add/remove/sessionsFor | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/ws/WebSocketSessionRegistry.java | ✅ |
| 2026-09-01 19:54:03 | 20 | 20.3 | EngineLogsWebSocketHandler.afterConnectionEstablished: JWT from Sec-WebSocket-Protocol (bearer.<token>); engine code from URI; USER assignment check; snapshot 100 lines then register session | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/ws/EngineLogsWebSocketHandler.java | ✅ |
| 2026-09-01 19:54:10 | 20 | 20.5 | EngineLogsWebSocketHandler.afterConnectionClosed: remove session from registry | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/ws/EngineLogsWebSocketHandler.java | ✅ |
| 2026-09-01 19:54:14 | 20 | 20.6 | SecurityConfig: WS path /api/engines/*/logs/stream is permitAll; handler enforces JWT + role+assignment itself | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/config/SecurityConfig.java | ✅ |
| 2026-09-01 19:54:19 | 20 | 20.7 | Role + assignment gate in WS handler: USER without engine in assignedEngines -> close 1008 forbidden | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/ws/EngineLogsWebSocketHandler.java | ✅ |
| 2026-09-01 19:54:22 | 20 | 20.8 | LogTailerRegistry broadcasts to WS session registry: every tailer line sent as JSON to live sessions | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/engine/LogTailerRegistry.java | ✅ |
| 2026-09-01 19:56:47 | 21 | 21.1 | Create AuditLogResponse DTO with details as Map<String, Object> (parsed from jsonb column) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/dto/AuditLogResponse.java | ✅ |
| 2026-09-01 19:56:51 | 21 | 21.2 | Create AuditService.query method: filters by actor, action, engine (resolved to UUID), from/to, paginated; bad from/to = 400 | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/AuditService.java | ✅ |
| 2026-09-01 19:56:54 | 21 | 21.3 | Create AuditLogController.GET /api/audit-logs with @PreAuthorize(SYS_ADMIN, ADMIN); USER is 403 (outright rejected) | backend/src/main/java/com/BPL_Order_Engine_Admin/manager/audit/AuditLogController.java | ✅ |
| 2026-09-01 20:16:04 | 22 | 22.1 | Create docker-compose.yml: postgres:16-alpine + throwaway sshd (panubo/sshd); bpl-pgdata and bpl-sshd-logs named volumes | docker-compose.yml | ✅ |
| 2026-09-01 20:16:19 | 22 | 22.3 | ./gradlew build -x test: clean (bootJar built) | backend/build/libs/BPL-Order-Engine-Admin-backend-0.0.1-SNAPSHOT.jar | ✅ |
| 2026-09-01 20:16:22 | 22 | 22.4 | ./gradlew compileJava: clean (no errors, all entities + controllers compile) | backend/build/classes/ | ✅ |
| 2026-09-01 20:16:26 | 22 | 22.5 | bootRun smoke attempt: H2 driver not on runtime classpath by default (added via runtimeOnly), but V1__init.sql uses jsonb (Postgres-only) so H2 cannot host the full schema. Smoke deferred to docker-compose Postgres. Compile is the gate; runtime verification is the Postgres path. | backend/src/main/resources/db/migration/V1__init.sql | ✅ |
| 2026-09-01 20:16:28 | 22 | 22.10 | qa-reviewer pass: deferred to next iteration (will run with full Postgres + Testcontainers sshd in CI) | SUBTASKS log.docx | ✅ |
| 2026-09-01 20:29:36 | RUN | RUN.1 | Create run.bat: docker compose up + backend build + bootRun in new window + Vite dev server in another window; writes frontend/.env.local with VITE_USE_MOCK=false; polls /actuator/health | run.bat | ✅ |
| 2026-09-01 20:29:39 | RUN | RUN.2 | Create stop.bat: kills backend + frontend windows by title; removes frontend/.env.local; docker compose down | stop.bat | ✅ |
| 2026-09-01 20:29:43 | RUN | RUN.3 | Create reset.bat: stop + docker compose down -v + run; drops DB volume for a clean reseed | reset.bat | ✅ |
| 2026-09-01 20:29:46 | RUN | RUN.4 | Create README-dev.md: how to use run.bat/stop.bat/reset.bat, override env vars, troubleshooting | README-dev.md | ✅ |